|  |
| --- |
| Report Period: Sept 7-Sept 20  **Summary of Progress in this Period**   * Meet with project TA and professor Meng.   + Got a much better understanding of the project. * Set up an organized shared google drive for file sharing. * Set up a team calendar to be used for finding available time slots. * Set up a team expectations document. * Set up a weekly team meeting and a bi-weekly meeting with our client. * Set up a rough Gantt Chart.   **Pending Issues**   * No current roadblocks   **Plans for Upcoming Reporting Period**   * Work on Design Document Ch 1 and Ch 2 (Due Oct 4)   + Rough draft by 23rd * Learn how to use the TensorFlow(within two weeks) * Breakdown given documentation into specific components and requirements * Expand on the Gantt chart by breaking down each large task into sub tasks |